# **Sprint Retro Notes**

**Team:** Group-P5-01

**Sprint #1**

**Date:** 17/09/2023

**Attended:** Keely Smith, Tanya Tran, Huy Do, Kevin Chen, Myat Theingi Nwe [Gigi] (s3963447)

**Scrum Master:** Kevin Chen

**Product Owner:** Alessio Bonti

**Development team:** Keely Smith (s3898340), Tanya Tran (s3843142), Huy Do (s3894502), Kevin Chen (s3780646), Antoni Giannakopoulos [Toni] (s3895923), Myat Theingi Nwe [Gigi] (s3963447)

## Things That Went Well

* **What went well? What the team is happy about?**

Our team is particularly happy with how well our communication has improved since the first milestone. Each person in the group has made more of an effort to message the team frequently, no matter how significant/insignificant they believed their thoughts were and it has ultimately better our understanding of each individual member and their work.

By taking the initiative and communicating our progress with our tasks outside of meetings, we worked more productively and were able to complete each task in a manner that was less rushed than the previous milestone.

**Things That Could Have Gone Better**

* **What could have gone better? What could the team improve?**

More discussion between the backend and frontend development team could be improved so that each member of the group can build a clearer understanding of what others have been working on and how it will be relevant to their specific tasks.

## Things That Surprised Us

* **What wasn’t expected?**

For this milestone, many of us didn’t expect for the ‘smaller’ tasks to be as difficult to attempt and complete, however they proved to be a lot more complicated. This posed a slight challenge for all of us it disrupted our timeline of when we wanted each task done by. We had hoped to complete many of our tasks sooner but unfortunately this was not the case. Leading up to the submission deadline though, we were able to pick up the pace again to complete everything in our sprint 1 backlog.

## Lessons Learned

* **What have you learned from the above points?**

From the points above, our group has learnt that having frequent communication with one another and discussing our daily updates has significantly improved our work productivity and affirms our work ethic to be agile.

## Final Thoughts

## For the next sprint, we should continue having our weekly scrum meetings 3-4 times per week. We have noticed that with each meeting, we are able to gather each person’s progress more clearly than a receiving a text message update. This has helped us to maintain group productivity and work together collaboratively and efficiently.