# **Sprint Planning Notes**

**Team:** Group-P5-01

**Sprint #2**

**Date:** 07/10/2023

**Attended:** Keely Smith, Tanya Tran, Huy Do, Kevin Chen, Antoni Giannakopoulos [Toni], Myat Theingi Nwe [Gigi]

**Scrum Master:** Kevin Chen

**Product Owner:** Alessio Bonti

**Development team:** Keely Smith (s3898340), Tanya Tran (s3843142), Huy Do (s3894502), Kevin Chen (s3780646), Antoni Giannakopoulos [Toni] (s3895923), Myat Theingi Nwe [Gigi] (s3963447)

**Goal**

The goal of this sprint is to deliver a fully functional website, completed with all functionalities proposed in the earlier stages. The website will have a fully implemented user interface and database and will meet all revised use cases.

**Duration of the sprint**

3 weeks

**What is the team’s vision for this sprint?**

Our goal for this sprint is to further enhance the core functionalities worked on the previous sprint. Docker Images will be used, and Continuous Integration (CI) tool (GitHub) will be employed to establish an automated CI pipeline that handles testing and building processes. Error handling will be implemented, as well as test cases for both frontend and backend functions.

* **Front-end:** On the side of frontend, pages created in sprint 1 with only essential elements will be further worked on. This means that API calls will be added, user interface enhanced, and function calls improved to meet the required goal of the specific tasks. Bugs will be fixed, and the final user interface design is to be presented.
* **Backend:** For this sprint, error handling will be improved on AccountAPI. Additional functions such as Delete, search and filtering should be added and all bugs will be fixed.
* **Database:** Final improvements should be done on database. Images of products will be added, and the chain database will be updated into database.

**Estimation in story points**

See product backlog for Sprint 2 task length estimations: